**NRB BUY SELL Version: 04**

**Development Milestone and deadline**

**New Business**

Notification

-Need to clear Business

**Time: 2 days**

**Featured Category :**

Backend:

Feature category Mangement(insert,update,delete) : 6 hours

Frontend:

Home Page: 2 hours

Inner Page : 10 hours

**Time : 24 Hours**

**Today Deal**

Deal:

Home Page: 3 hours

Inner Page : 8 hours

Offer:

Backend : 1 Hours.

Frontend:

Home Page : 2 Hours

Details Page : 3 Hours

**Time : 17Hours.**

**Advertise Section:**

**Time : 2 Hours**

**Browse Our Categories :**

Featured:

**Time: 5 hours**

New Arrival:

**Time: 3 hours**

Latest trend:

Backend : 1 Hours

Frontend : 3 Hours

**Time: 4 Hours**

Best Seller

**Time: 3 Hours**

Best Offers:

Backend : 3 Hours

Frontend:

Home Page:

**Subscription Business :**

Frontend : subscribe and unsubscribe → 4 Hours

Backend : only listing of subscribers → 1 hour

-Need to clear Business (Automated or control from admin)

1. Series Sale

**Time: 6 days**

Additional New Business

1. Pointing System **(8 days)**

Create Slub form amout to amount (1-10000) 5 point

Create Discount as per point (10 100TK)

Merchant wise and customer wise

1. Membership System **(4 days)**
   1. Database store
   2. Match with Merchant Database
2. Overall Merchant discount **(2 days)**
   1. Overall
   2. Category
   3. Date wise

**Header section:**

Top part needs some changes (Front end)

**Time: 5 hours**

----------------------------

Search – Add new Option (Category wise global search) (front end and backend)

**Time: 6 hours**

----------------------------------

Add to cart

**Time: 2 hours**

Wish list

**Time: 2 hours**

**Banner Section**

**Time: 2 hours**

**Top Brand :**

**Time: 4 hours**

**Whole Saler Market :**

Backend: 12 Hours(wholesale market management and listing of Quotation).

Frontend:

Homepage : 5 hours

Send Quotation with mail both merchant and quotation requester : 6 Hours

**Time: 23 hours**

Classified Products

**Time: 8 Hours**

Footer Section

**Time: 2 hours**

No Inner Pages Interaction (Design will remain same for version 4)

**Time: 1 day**

**Total Days: 31 Days + 4 Days = 35 working days for 1 person**

**For target of 24th October 2016**

If we stop work for the issues: Pointing and discount Management

Notes: The timeline is based on only for the development with integrated frontend development.

You have to complete the front end design using bootstrap.